## Slide 1: Definition of Done
= ready for PO acceptance
The exit criteria, or a governing agreement that guides all development activities
Defines potentially implementable functionality, so must include QA testing
Defined by each team; may vary among teams
May also differ from one sprint to another depending on the type and scope of the sprint
Can have different DoDs for user stories, tasks, and releases
  While acceptance criteria applies to a single story, DoD applies to the entire sprint or release
Notes: All team members shape and agree on the DoD
Start with a simple, minimally acceptable version
  Take your product’s requirements and your team’s abilities and expectations into account
  Consider non-functional requirements (scalability, portability, security, maintainability)
Review and adjust at the end of each sprint

## Slide 2: Definition of Done
EXamples
User Story (during sprint) | Release
Unit- and regression-tested when applicable, and tests pass | All code for release deployed to production
Test scripts executed; no blockers or critical defects exist | Smoke tests passed
Code is peer-reviewed | Product Owner has accepted release contents
All rules are documented | Release notes updated
Specifications are attached to rules and are marked as complete | End to end, or global, validation performed to ensure rules can coexist in production
Rule is checked into release ruleset | End-user documentation written and reviewed
Technical documentation updated if appropriate | Technical documentation updated if appropriate
Product rule updated when applicable | 
No unjustified warnings | 
Design review performed |