TimeOff

TimeOff

Definition for 
MyCo

Presented on 
May 09, 2008

1	Executive Summary	2

2	Actors	2

3	Work Types and Use Cases	3

4	Interfaces	6

5	Reports and Correspondence	7

6	Implementation Approach	7

7	Customer Training	9

8	Governance and Communications	11

9	Assumptions	11

# Executive Summary

## Business Context

Human Resource Time Off

## Initial Solution Target

- Improve Leave Request processing times by 50%

- Increase overall employee satisfaction by 20%

## Implementation Approach

MyCo will lead this project, with Pegasystems professional services filling an active facilitation role through a team of experienced experts in the areas of PRPC project implementation, PRPC system design and PRPC system configuration.

Successful customer led projects depend upon completion of adequate PRPC training by customer staff and the creation and agreement of a formal governance model. These will be completed prior to project kickoff, as documented in this proposal.

## Duration

We anticipate that the project schedule will require between 4 and 6 weeks from formal commencement.  MyCo, in partnership with a team from Pegasystems’ professional services will use Pegasystems’ four phase RUP based implementation method.  The combined team will comply with Pegasystems’ project and technical implementation ‘Guardrails™’ as documented on the Pegasystems Developer Network website.

## Stepping to the Future…

Pega’s approach begins with a defined implementation that rapidly achieves business value – allowing you to expand that value through additional projects.

The Build For Change™ philosophy embraced by MyCo and Pegasystems in this project is based on a commitment to continuous improvement and self-sufficiency.  This project represents an initial step towards evolutionary efficiency and service gains. Business benefits beyond this project will be designed and achieved through follow-on implementations.

# Actors

Actors are the individuals or systems that will interact with the TimeOff System.  These different PRPC groups will access the system via the following mechanisms with their associated volumes as indicated below:

| Actor | Count | Type | Frequency | Access Method |
| --- | --- | --- | --- | --- |
| Employee | 10 | Operator | Weekly | Browser |
| Manager | 2 | Operator | Weekly | Browser |
| Vice President | 1 | Operator | Weekly | Browser |

The standard PRPC Portals will be used for the above with the following modifications:

- Add MyCo Custom Logo

- Removal of unnecessary PRPC Gadgets

# Work Types and Use Cases

Work Types describe the high level business functions that will make up this application.  Each Work Type lists the specific Use Cases (scenarios) and the specific Interfaces that are invoked.  Any functionality not specified below may be addressed in follow-on projects.  The names of the Work Types, Use Cases, and Interfaces should be chosen with care, as they will be used extensively in subsequent documentation and governance functions.

## LeaveRequest

Leave Request Use Case
This work type includes the following Use Cases:

### Create Request

Create Request

Details

Actors: Employee Triggers: Web Browser Complexity: Low

Description

Emplyee creates request

### Review Request

Review Request

Details

Actors: Employee Triggers: Web Browser Complexity: Low

Description

Employee reviews time off request

### Manager Approval

Manager Approval

Details

Actors: Manager Triggers: Web Browser Complexity: Low

Description

Manager approves /ejects request

### Vice President Approval

Vice President Approval

Details

Actors: Vice President Triggers: Web Browser Complexity: Low

Description

VP approves / rejects request

### Employee Notification

Employee Notification

Details

Actors: Employee Triggers: Web Browser Complexity: Low

Description

Employee receives notification of approval or reject of request

## Common

Contains use cases shared by multiple work types
This work type includes the following Use Cases:

### Attach Reject Memo

Attach Reject Memo

Details

Actors: Manager Triggers: WebBrowser Complexity: Low

Description

Manager rejects employee and attaches reason memorandum

### Employee Withdraws

Employee Withdraws

Details

Actors: Employee Triggers: Web Browser Complexity: Low

Description

Employee Withdraws request

## Security

Contains use cases dealing with authentication, authorization
This work type includes the following Use Cases:

### Logon LDAP

Logon LDAP

Details

Actors: Any Triggers: WebBrowser Complexity: Medium

Description

LDAP authentication

## Navigation

Contains use cases specific to getting between work types and general application processing
This work type includes the following Use Cases:

### Manager GetNextWork

Manager GetNextWork

Details

Actors: Manager Triggers: WebBrowser Complexity: Medium

Description

Manager gets next pending vacation request from pending list

## Data Management

Contains use cases specific to managing lists of products reference data tables broadcast messages etc
This work type includes the following Use Cases:

### Employee Get Balance

Employee Get Balance

Details

Actors: Employee Triggers: Web Browser Complexity: Low

Description

Get balance of vacation days from Employee Data Table

### Manager Updates Balance

Manager Updates Balance

Details

Actors: Manager Triggers: Web Browser Complexity: Low

Description

Employee balance is updated in Employee Data Table when request is approved

## Sys Admin

Contains use cases specific to managing operator profiles calendars skills rule migration/promotion
This work type includes the following Use Cases:

# Interfaces

The Pegasystems solution will interface with the systems described in this section using the protocol specified.

Overview:Description of interfaces to external systems

- Email (Email) - Notify employee about request status via SMTP email

- Database Connector (RDB) - Retrieve and Update Vaction Balances from the existing BIG HR SQL Server database

# Reports and Correspondence

It is Pega’s philosophy that reporting is best contemplated after some experience with the system.  Therefore, reporting activity typically occurs as a separate initiative and may require that the MyCo export data from PRPC to their data warehouse.  Customers often find that they can overlap these data warehouse initiatives with user acceptance testing.

- Reports - We expect that the standard reports will be supplemented by 2 custom reports.

Custom reports that will be required that are not a part of standard report set

- Correspondence - The Pegasystems solution is expected to generate approximately 1 pieces of Correspondence (email, letter, PDF).

Email notification to employee based on management approval

# Implementation Approach

Based upon our experience with hundreds of successful PRPC implementations, Pegasystems has created a RUP-based, phased, iterative implementation methodology.  We recommend that our customers and partners use this approach for all PRPC implementations.  MyCo and Pegasystems agree that during the pre-project readiness, the parties will agree to use an iterative methodology and define a common status report format and governance model for use on the project.  MyCo also agrees that before project kick-off, MyCo will name its team members and send them to the appropriate role based training.

## Project Phases

The project will consist of the following four phases:

- Inception

  - Complete next level of detail beyond this document.

  - Develop and agree upon a detailed project plan

- Elaboration

  - Expand upon use cases and capture flows /rules in PRPC

  - Define the test strategy and testing process, and implement class hierarchy and object model in PRPC

  - Complete architecture design

- Construction

  - Build application in a series of iterations

  - Complete unit testing

- Transition

  - Complete testing and user acceptance. Move application into production

## Timeline

The timeframes presented below represents an estimate based upon the information know at this time.  It is further based upon an allocation of resources (see section 6.4 and 6.5) and assumptions about the skill levels of these resources (both Pega and MyCo.)  As more information becomes available and upon further due diligence regarding this project, these estimates and staffing assumptions may need to be adjusted.

| Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Prerequisites

Prior to project start:

- Customer to name team members by role

- Customer to send each team member to appropriate role based training

- Jointly agree on an  iterative implementation methodology (Pegasystems recommends conducting a Method Adoption Workshop)

- Jointly agree with Pegasystems on a formal governance structure and process

## Project Participants and Roles

MyCo

| Role | Alloc. | Responsibility/ Work | Enablement Plan |
| --- | --- | --- | --- |
| Project Manager | 1.0 FTE | Project Plan, Overall Project Success | Business Architect Essentials |
| Business Architect | 1.0 FTE | Create/Validate Use Cases, Create Customized Reports and Correspondence | Business Architect Essentials |
| System Architect | 1.5 FTE | Create Flows, Modify Flows, Add Decision Tables, Decision Trees, Change Harness Sections, Design Test Cases | Fast Track, Boot Camp |

Pegasystems

| Role | Alloc. / Location | Responsibility/Work |
| --- | --- | --- |
| Technical Engagement Leader | 1.0 FTE / On Site | Lead PRPC Technology insertion and adoption within the customer organization, Guardrail Compliance, Project Governance, Support Project Plan and Methodology |
| Lead System Architect | 1.0 FTE / On Site | Create functional Design, Construct Class Hierarchy and Object Models, Define Test Strategy |
| System Architect | 1.0 FTE / On Site | Implement Activities and Methods, Implement Pega-Responsible Services and Connectors |
| Practice Leader | 0.1 FTE / On Site | Governance, Executive Support |

## Functional and Performance Testing

MyCo will develop the Functional and Performance test strategy.  Pegasystems and MyCo will agree to the test strategy during the Elaboration phase, in a timely manner so as not to hold up project execution.  Pegasystems and MyCo will jointly develop the test plan for the PRPC components of the system during the Elaboration phase in a timely manner so as not to hold up project testing.  These will be developed in accordance with the Pegasystems testing Guardrails™.

MyCo will be responsible for developing the test scripts and preparing and executing those test scripts.  The test plan will be reviewed and approved by both.

# Customer Training

Training is a critical part of every Pegasystems project. Customers who train their project team members realize significant business benefits through increased self-sufficiency and productivity.  The benefits include:

- Realization of the “Build for Change” value proposition, as PRPC-trained business analysts respond directly to expected changes and evolving project requirements

- Faster response to new business demand due to lower reliance on external resources

- Trained project team members design and build solutions faster and project risks are minimized

- Career development opportunities for business and IT staff as they acquire new business process management skills

- Lower total cost of ownership by utilizing in-house skilled, resources

Individuals in the customer roles defined in section 6.4 are advised to take the following Pegasystems training courses:

| Role | Course | # Days | Prerequisite | Description |
| --- | --- | --- | --- | --- |
| Project Manager, Business Architect | Business Architect Essentials | 5 | None | Participants gather requirements, develop use cases, and build a simple application. |
| System Architect | Fast Track to PRPC | 5 | None | Participants design the PRPC class structure, navigate the application, and create and extend a single process application. |
| System Architect | PRPC Bootcamp | 5 | Fast Track to PRPC | Participants develop coordinated processing, perform data modeling, and create and extend a multi-process application. |
| System Administrator | PRPC System Administration | 5 | None | Participants manage and monitor the day-to-day operations of the PRPC system, including organization, security and database issues. |

The timing of training is critical to the success of the project. Training taken at the wrong time can impact the effectiveness of team members, the customer’s ability to lead projects, and ultimately, the quality of the final deliverable. Individuals who take training at the right time, however, retain the information, keep projects on track, and can contribute more effectively to the project.

The optimal timing of training for each role is as follows:

- Project Managers and Business Architects should attend a Business Architect Essentials course before the project kickoff in order to add value to the Conception and Elaboration phases of the project.

- System Architects should attend the Fast Track to PRPC and PRPC Bootcamp courses either immediately before the project kickoff or in the early part of the Conception phase.

- System Administrators may take the PRPC System Administration course anytime during the Construction phase in order to be ready for the system to go into production.

The above courses can be taken at a Pegasystems public training site or can be delivered onsite to the customer. Information about additional training courses and pricing can be found at http://www.pegasystems.com/Services/EducationalServices/Education.asp.

# Governance and Communications

Effective communications and active governance are two critical components of successful project delivery.  Bi weekly stakeholder governance meetings shall be held along with weekly project status meetings.

# Assumptions

The following assumptions are critical elements of the functional, schedule, and staff aspects of this proposal.  Should these not occur in accordance with the agreed to project schedule then project delays and overruns are deemed the responsibility of the customer.  Many of these assumptions embody an iterative implementation philosophy, where the initial implementation is often continuously improved at a frequent pace, based on changes in actual experience.

- Project Sponsor will provide external connectivity to development and test environment for the Pegasystems team members on project commencement

- Project Sponsor will be responsible for procurement, installation and provisioning of all hardware and non-PRPC-related (third party) software

- Project Sponsor will provide working facilities, desktops and required software licenses for all resources to work on this project at the requested  location.

- There will be well-defined, documented interfaces for connecting to back-end systems.  These will use mechanisms supported by PRPC ( SOAP, MQ, EJB, JDBC).  There will be “stubs” that return accurate representative data where interfaces are not immediately available.

- Project Sponsor has a test region with access to data that accurately represents test and production information.

- Project Sponsor will independently build and configure interfaces for external applications as part of the proposed work.

- Implementation of the application, including the UI, is expected to be handled through out-of-the-box (OOB) rules provided in PRPC with minimum customizations.

- Standard Harnesses based on  standard UI framework and  HTML rules (minor modifications to a couple of HTML properties is acceptable)

- Standard Work Items, Covers (and Folders if needed)

- Standard Routing and Assignments.

- Word correspondence based on HTML generation, with standard PDF Generation as indicated in the Use Cases.

- Standard SLA handling and Notifications.

- Standard Input Validation.

- Standard Interfaces to External Systems (including error handling).

- PRPC authentication will be the security mechanism for this project unless there is an explicit alternative specified in the Interfaces.

- Production roll-out and training is out of the scope of this proposal.

- Project Sponsor will be responsible for exporting data into a customer-defined data warehouse or developing ad hoc reports from SQL Output.

- PRPC authentication will be the security mechanism

- Production roll-out and training is out of this proposal's scope

- Customer will be responsible for exporting data

The contents of this proposal are proprietary to Pegasystems and Client.  We retain the right to change any aspect of this proposal without prior notice.

# Text boxes

Inception

Elaboration

Construction

Transition